Project Status Report I

Date of Report Issue/Prepared: 2026-02-04

Report Prepared By Team Members:

Jonathan Cao, Samuel Browne, Sokmontrey Sythat

Employer/Organization (if applicable) :

| Project Name: Project Team : Period Reporting: Overall Project Health | Time Management Web App |  |
| --- | --- | --- |
|  | TMWA |  |
|  | Start Date: Jan 12, 2026 | End Date: Feb 06, 2026 |
|  | Green (Good) |  |

Summary

Project Status Summary

Status: Steady progress with a pivot to a lean team structure. Team Update: The project is now powered by 3 core members. Following the departure of the 4th teammate, responsibilities are being organized to ensure development remains on track.

| Accomplishments As Planned | Planned but not Accomplished |
| --- | --- |
| Authentication | Collaboration |
| Basic Work Space functionality | Task Priority Recommendation |

Upcoming Objectives for Feb 07, 2026 to Mar 13, 2026

|  |  | Planned Activities/Tasks for Next Period |  |  |
| --- | --- | --- | --- | --- |
| Activity/Task | Assigned To <name/s> |  | Duration <days> | Date |
| Collaboration Task Priority Recommendation | Jonathan Cao Samuel Browne Sokmontrey Sythat |  | 23 | 2026-03-1 |

|  | Milestones for Next Period |  |  |
| --- | --- | --- | --- |
| Milestone (Objective) |  | Assigned To | Delivery Date |
| Enable Sharing of workspaces |  | Jonathan Cao Samuel Browne Sokmontrey Sythat | 2026-03-12 |

Managing Issues and Risk (for current reporting period and next period)

| Issues/Problems | Resolution Strategy | Due Date |
| --- | --- | --- |

| Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy |
| --- | --- | --- | --- |

NOTE: Attach additional sheets if insufficient space available

Submission Guidelines:

Please submit as “W26_T<team number>_ProjectReport1”.

For e.g., W26_T99_ProjectReport1

This is a group submission i.e. one per group.

Due Dates:

Sunday, Feb 08, 2026 (11:59 p.m.)