Project Status Report II

Date of Report Issue/Prepared: March friday 13, 2026

Report Prepared By Team Members: Samuel, Sokmontrey, Jonathan

Employer/Organization (if applicable) :

| Project Name: Project Team : Period Reporting: Overall Project Health | TMWA |  |
| --- | --- | --- |
|  | TMWA |  |
|  | Start Date: Feb 07, 2026 | End Date: Mar 13, 2026 |
|  | Green (Good) / Yellow (Warning) / Red (Bad) |  |

Summary

Project Status Summary

The project is going well. We only have a few features

| Accomplishments As Planned | Planned but not Accomplished |
| --- | --- |
| Crate event | Share feature |
| Database design | Realtime feature |
| Database creation |  |

Upcoming Objectives for Mar 14, 2026 to Apr 02, 2026

|  |  | Planned Activities/Tasks for Next Period |  |  |
| --- | --- | --- | --- | --- |
| Activity/Task | Assigned To <name/s> |  | Duration <days> | Date |
| Realtime collaboration | Samuel, Sokmontrey, Jonathan |  | 14 days | March 16 |

|  | Milestones for Next Period |  |  |
| --- | --- | --- | --- |
| Milestone (Objective) |  | Assigned To | Delivery Date |
| Finish most of the project |  | Samuel, Sokmontrey, Jonathan | Apr 10 |

Managing Issues and Risk (for current reporting period and next period)

| Issues/Problems | Resolution Strategy | Due Date |
| --- | --- | --- |
| NA | NA | NA |

| Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy |
| --- | --- | --- | --- |
| We run out of supabase free creds | Med | Hi | Have another db on stand by incase we hit our limit |

NOTE: Attach additional sheets if insufficient space available

Submission Guidelines:

Please submit as “W26_T<team number>_ProjectReport2”.

For e.g., W26_T99_ProjectReport2

This is a group submission i.e. one per group.

Due Dates:

Sunday, Mar 15, 2026 (11:59 p.m.)