Project Plan

Time Management Web App

| Primary Instructor | Anjana Shah |
| --- | --- |
| Team Member | Sokmontrey Sythat |
| Team Member | Samuel Browne |
| Team Member | Jonathan Cao |
| Team Member | — |

Document Revision History

| Revision # | Date |
| --- | --- |
| 1 | 02/06/2026 |

Table of Contents

1. Executive Summary	2

2. Project Approvers, Reviews and Distribution List	3

3. Scope	4

4. Deliverables	4

5. Assumptions	4

6. Dependencies	5

7. Risk Management	5

8. Communication	5

9. Task Listing (WBS- Work Breakdown Structure)	6

10. Gantt Chart	6

11. Milestones	7

12. RAM – Responsibility Assignment Matrix	7

13. Approval	8

## 1. Executive Summary

The following describes the project to be executed.

| Objective | - Develop a web application with efficient user interface - Provide time management, priority recommendation, and task allocation features - Facilitate schedule sharing and synchronize workspace between users within constrained resources (time and budget) |
| --- | --- |
| Corporate Goals Addressed | - Improve productivity of individuals with a time management system focused on effective, non-blockage UI. - Connect collaborators across the industry to a single time management solution. |
| Planned Start Date | September 15th, 2025 |
| Planned End Date | March 27th, 2026 |

## 2. Project Approvers, Reviews and Distribution List

Approvers, reviewers and distribution list

| Project Role | Name | E-mail | Date |
| --- | --- | --- | --- |
| Project Manager | Sokmontrey Sythat | sokmontrey.sythat@georgebrown.ca | 01/10/2025 |
| Consultant | Anjana Shah | ashah@georgebrown.ca | 01/10/2025 |
| —--------------------- | —--------------- | —---------------------------------------------- | —------------ |
| UI/UX | Jonathan Cao | jonathan.cao@georgebrown.ca | 01/10/2025 |
| Quality Assurance Engineer | Samuel Browne | samuel.browne@georgebrown.ca | 01/10/2025 |

## 3. Scope

Define the sum total of all of its products and their requirements or features.

| In Scope | Out of Scope |
| --- | --- |
| Web platform | Natural language base interface |
| Share feature | Mobile platform |
| Common availability finder |  |
| Time recommendation |  |

## 4. Deliverables

This project will deliver the following.

| Deliverable | Description |
| --- | --- |
| Web platform | A web app where the user can use our app. The app will have have calendar interface |
| Share feature | This will allow the user to share their calendar as well as use our app to find a time that works for both users |
| Common availability finder | This feature will allow the user to find a common time(time where both users are available) and then let the user block that time off. |
| Time recommendation | This feature will recommend a time when the user is making a new event |

## 5. Assumptions

This project makes the following assumptions;

- Users are seeking new time management system

- Users are facing blockage with their current time management solution due to ineffective user interface.

- Users require collaborative features such as schedule sharing, common time finder, and real-time collaboration.

## 6. Dependencies

The following are the internal and external dependencies that will have to be acknowledged and addressed;

- Team availability: each team member must complete a consistent amount of hours per week throughout the planning/development phase

- Database and server: server hosting and data storage service is required for certain features of the platform and to ensure that it is widely accessible from most of our users.

- Task sequencing: development requires successful completion of all tasks during and after the planning phase.

- Third party software library and framework: development requires stable, opensource, and secure third party solutions for the implementation of specific features.

- Development environment and software license: integrated development environment and development tools may require subscription.

## 7. Risk Management

| Potential Risk | Severity (H/M/L) | Likelihood (H/M/L) | Management Strategy |
| --- | --- | --- | --- |
| Estimate project timeline | L | M | Understand the high-level view of the project to estimate development time |
| Front-end and Back-end integration | H | M | Design a comprehensive system architecture that includes every aspect of the software. |
| Challenging UI development | H | M | Development of a comprehensive mockup and UI/UX design before the start of the technical development. |
| Software error and issues | H | M | Following software development best practices and focusing on implementing application testing ranging from unit to integration testing. |
| Competition from existing platforms | L | H | Difference the app by focusing on collaborative feature and improving user experience |

## 8. Communication

Reporting

The following reports will be produced;

| Report | Audience | Frequency |
| --- | --- | --- |
| Sprint minutes | Stakeholders and Consultants | Bi-Weekly |
| Project statement | Stakeholders and Consultants | Once |
| User Stories | Stakeholders and Consultants | Once |
| Team Charter | Stakeholders and Consultants | Once |
| Project Plan | Stakeholders and Consultants | Quarterly |
| Product Backlog | Stakeholders and Consultants | Monthly |
| Sprint Backlog | Stakeholders and Consultants | Monthly |
| System Requirements | Stakeholders and Consultants | Quarterly |
| System Design | Stakeholders and Consultants | Quarterly |
| Wireframes | Stakeholders and Consultants | Once |
| Technical Requirements | Stakeholders and Consultants | Bi-Annually |

Meetings

The following meetings/communication will be established;

| Meeting | Purpose | Attendees | Frequency |
| --- | --- | --- | --- |
| Standup meeting | - explain project progress - plan upcoming deliverables - assign task to team members | All of the team | weekly |
| Team meeting/parallel working | Collaborate on current feature and helping each other | Team members that are free to work together | As needed |

## 9. Task Listing (WBS- Work Breakdown Structure)

The following resource proposal template summarizes the resource hours committed to this project, upon final approval of this document.

| Reference | Tasks | Duration | Dependency |
| --- | --- | --- | --- |
| A | Project Vision, Business Requirements, Personas, User Stories. | 2 WEEKS | - |
| B | Project Plan, Team Charter, Scope, Duration. | 2 WEEKS | A |
| C | System Requirements, Analysis & Design Portfolio. | 2 WEEKS | B |
| D | Wireframes, Prototype, Technical Requirements. | 3 WEEKS | C |
| E | Presentations & Final Report (Oct–Dec). | 2 WEEKS | A-B |

## 10. Gantt Chart

Create a detailed Gantt Chart from your Task Listing(Use any software tool and paste the image or upload as a separate file that can be opened as pdf/doc/xls)

Below is an example:

## 11. Milestones

| Major Activity or Milestone | Estimated Milestone Target date | Owner/Reviewer Team Members |
| --- | --- | --- |
| Project Vision, Business Requirements, Personas, User Stories. | Week 4 | Sokmontrey — Samuel Jonathan |
| Project Plan & Team Charter. | Week 6 | — Sokmontrey Samuel Jonathan |
| System Requirements, Analysis & Design portfolio. | Week 9 | — Sokmontrey Samuel Jonathan |
| Wireframes/Prototype, Technical Requirements. | Week 12 | Jonathan — Samuel Sokmontrey |

## 12. RAM – Responsibility Assignment Matrix

Create a RAM from your Task Listing. A sample is shown below:

| Tasks | Sokmontrey | Jonathan | Samuel | —- |
| --- | --- | --- | --- | --- |
| Project Timeline Management | P | S | S | — |
| Design Software Architecture | P | S | S | — |
| Low-level architecture (code design) | P | S | P | — |
| Design UI/UX mockup | S | P | S | — |
| QA/Testing | S | S | P | — |

P = Primary    S= Secondary

## 13. Approval

The signatures below indicate their approval of the contents of this document.

| Project Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Sokmontrey Sythat | S.S | 02/06/2026 |
| UI/UX | Jonathan Cao | J.C | 02/06/2026 |
| Quality Assurance Engineer | Samuel Browne | S.B | 02/06/2026 |
| Software Architect | All | N/A | 02/06/2026 |